Name: Mokgola Kholofelo

Student No: st10482863

Module Name: Web Development

Module Code: WEDE5020

Website Project Proposal 2

Table of Contents

- Organization Overview ………………………………………………………………. Page 3

- Introduction

- Mission Statement

- Vision Statement

- Target Audience

- Website goals and objectives ……………………………………………………… Page 4

- Key Performance Indicators

- Current Website Analysis …………………………………………………………… Page 5

- Proposed Website Features and Functionality ………………………………. Page 5-6

- Home Page

- About us page

- Artist page

- Music page

- Events page

- Contact us page

- Website Functionality

- Design and User Experience ………………………………………………………. Page 6-7

- Colour Scheme

- Typography

- Layout and design

- User Experience

- Technical Requirements ……………………………………………………………. Page 7

Programming language

Software

Hosting and Domain

- Timeline and Milestones …………………………………………………………… Page 8

- Budget …………………………………………………………………………………… Page 8-9

- Referencing ……………………………………………………………………………. Page 10

1. Organisation Overview

Organisation Name: Ba Tress Records

Introduction

For this website development project, I have chosen Ba Tress Records, a fictional independent music record label based in Polokwane, Limpopo. I selected this organisation because the music industry provides an opportunity to create an engaging website while demonstrating my web development skills. The record label focuses on supporting emerging artists, promoting music, and creating opportunities for talented musicians.

Organisation Background

Ba Tress Records was established to support upcoming musicians by providing opportunities for music production, artist development, promotion and event participation. The record label works with emerging artists and DJs while helping them develop their careers and reach a wider audience. The company aims to build strong relationships with artists and music fans while contributing to the growth of the local music industry. A professional website will help Ba Tress Records promote its artists, showcase music projects, share upcoming events, and provide contact information.

Mission Statement

The mission of Ba Tress Records is to support and develop talented artists by providing professional music services, promotion and opportunities that help them grow their careers and reach wider audiences.

Vision Statement

The vision of Ba Tress Records is to become a recognised independent record label in Limpopo by discovering talented artists, promoting quality music, and contributing to the growth of the local music industry.

Target Audience

- Emerging musicians looking for artist development and promotional opportunities.

- Music fans interested in discovering new artists and music.

- DJs and music professionals seeking collaboration opportunities.

- Event organisers looking to book artists and DJs.

- Businesses interested in music-related partnerships and sponsorships.

2. Website Goals and Objectives

Website Goals

The main aim of the website is to establish a professional online presence for Ba Tress Records and provide a platform where visitors can discover the record label, its artists, music projects, and upcoming events. The website will strengthen the label's brand, improve communication with artists and fans, and promote its music-related activities. It will also help attract new artists, listeners, and potential business partners.

Website Objectives

To achieve these goals, the website will aim to:

- Introduce Ba Tress Records and its music-related activities.

- Promote signed and upcoming artists.

- Showcase music releases and projects.

- Advertise upcoming events and performances.

- Provide contact information for artists, fans, and event organisers.

- Increase awareness of the Ba Tress Records brand.

- Provide simple and user-friendly navigation.

- Create a platform that can be expanded as the record label grows.

Key Performance Indicators (KPIs)

- Attract at least 250 website visitors within the first six months.

- Receive at least 30 artist or business enquiries per month.

- Maintain at least 99% website uptime.

- Ensure the website loads within three seconds or less on most devices.

- Ensure the website works correctly on desktop, tablet and mobile devices.

3. Current Website Analysis

Since Ba Tress Records is a fictional start-up record label, it does not currently have an existing website to evaluate. The proposed website will therefore become the organisation's first professional online platform, allowing visitors to discover its artists, music projects, events, and contact information. The website will improve the record label's online visibility, strengthen communication with its audience, and support future growth.

4. Proposed Website Features and Functionality

The proposed website for Ba Tress Records will provide visitors with an informative, engaging, and easy-to-use experience. Each page will have a clear purpose and will help visitors learn about the record label, discover its artists, explore music projects, and access contact information.

The website will include the following pages:

Home Page

The Home page will introduce visitors to Ba Tress Records and provide a brief overview of the record label. It will highlight featured artists, recent music projects, and upcoming events. The page will encourage visitors to explore the rest of the website.

About Us Page

The About Us page will provide information about the history, mission, vision, and values of Ba Tress Records. It will explain the record label's purpose and its commitment to supporting emerging artists.

Artists Page

The Artists page will showcase musicians and DJs associated with Ba Tress Records. Each artist will have a short biography, photograph, and information about their music or role within the label.

Music Page

The Music page will showcase selected music releases and projects from the record label. Visitors will be able to view information about songs, albums, and artists.

Events Page

The Events page will provide information about upcoming music events, performances, and promotional activities involving Ba Tress Records artists.

Contact Us Page

The Contact Us page will provide visitors with different ways to communicate with the record label. It will include the organisation's email address, telephone number, social media information, operating details, and a contact form for enquiries and artist submissions.

Website Functionality

The website will provide the following functionality:

- Easy navigation between all pages.

- Responsive design for desktop, tablet and mobile devices.

- Artist profiles and biographies.

- Music and project information.

- Upcoming event information.

- Contact form for enquiries.

- Social media links.

- Organised images and multimedia content.

These features will make it easier for music fans, artists, and potential partners to interact with the record label.

5. Design and User Experience

Colour Scheme

The website will use a modern colour scheme suitable for a music brand:

- Primary Colour: Black

- Secondary Colour: White

- Accent Colour: Gold

Typography

The website will use modern and readable fonts:

- Headings: Poppins Bold

- Body Text: Aptos or Arial

- Navigation Menu: Poppins Semi-Bold

Layout and Design

The website will use a modern and consistent layout across all pages. Each page will contain:

- Ba Tress Records logo and header.

- Navigation menu.

- Main content section.

- Artist and music images where appropriate.

- Footer containing copyright information and contact details.

This structure will make the website easy to navigate while keeping the main focus on the artists and music.

User Experience

To provide a positive user experience, I will ensure that the website has simple and consistent navigation, clearly organised artist and music information, and relevant, professionally presented images. The pages will load efficiently and function correctly on different devices, while the contact information will be easy for visitors to find.

6. Technical Requirements

The website will be developed using standard web development technologies to ensure compatibility with modern web browsers.

Programming Languages

- HTML for creating the website structure.

- CSS for styling and layout.

- JavaScript for interactive features.

Software

The following software and tools will be used during development:

- Visual Studio Code

- Google Chrome or Microsoft Edge

- GitHub

Hosting and Domain

To publish the website online, Ba Tress Records will require a suitable domain name, reliable web hosting, and an SSL certificate for secure browsing. These resources will provide a reliable foundation for the website and allow it to grow as the record label develops.

7. Timeline and Milestones

| Activity | Duration |
| --- | --- |
| Research and planning | Week 1 |
| Website proposal approval | Week 1 |
| Content collection | Week 1 |
| Sitemap and wireframe design | Week 1 |
| HTML page development | Week 2 |
| Navigation and testing | Week 2 |
| Website review and corrections | Week 2 |
| Final submission to GitHub | Week 2 (14 August) |

8. Budget

| Item | Estimated Cost (ZAR) |
| --- | --- |
| Domain registration (1 year) | R250 |
| Web hosting (1 year) | R1,500 |
| Website design and development | R10,000 |
| Graphics and image preparation | R1,500 |
| Testing and quality assurance | R1,500 |
| Website maintenance (annual) | R2,500 |
| Contingency | R1,000 |
| Total Estimated Budget | R18,250 |

Conclusion

Developing a website for Ba Tress Records will create a professional online presence that supports the record label's goals and improves communication with its audience. The website will showcase artists, music projects, and events while providing an easy way for visitors to contact the organisation. Its modern, responsive, and user-friendly design, together with the planned features and realistic budget, makes the project practical and achievable.

9. References

Vepsäläinen, J., 2026. The Case for HTML First Web Development. Journal of Web Engineering, 25(5), pp.797-822.

Quinn, A., 2018. Learning to program with SoloLearn. Mathematics Teacher, 112(3), pp.226-230.